Date: 8/31/20

Attendees: All

Start time: 9:05PM

End time: 9:19PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Downloading and setting up virtualbox with ubuntu. Download Ubuntu and and LAMP on Ubuntu system. Work on the Codecademy tutorials.
* What is planned to be done until the next scrum meeting?
  + Continue doing tutorials on codecademy.
* What are the hurdles?
  + Cannot save virtual machine on FIU computers

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Set up develop environment by downloading virtual box w/ Ubuntu. (apache, php, mysql, LAMP) Php code academy tutorials.
* What is planned to be done until the next scrum meeting?
  + Use requirements documents in Google drive to begin object design diagrams
  + Continue learning basics of html / php / css on code academy
* What are the hurdles?
  + Locating documents provided.

Date: 9/1/2015

Attendees: All

Start time: 8:00PM

End time: 8:23PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Set up LAMP.
  + Set up title page (missing background).
  + Completed tutorials for HTML.
  + Tested php on virtual machine.
* What is planned to be done until the next scrum meeting?
  + Continue tutorials
  + Work on setting up the database
* What are the hurdles?
  + No real difficulties

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Completed html codecademy tutorial. Work on php tutorial.
* What is planned to be done until the next scrum meeting?
  + Instal phpadmin.
  + Test php functionality, work on database design document.
* What are the hurdles?
  + No real difficulties

Date: 9/2/2015

Attendees: All

Start time: 8:01PM

End time: 8:20PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Continued Tutorials
  + Began database design document draft (object design)
* What is planned to be done until the next scrum meeting?
  + Finish up CSS tutorials
* What are the hurdles?
  + Database electives

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Began Database design
  + Installed php myadmin
  + tested php on VM
* What is planned to be done until the next scrum meeting?
  + Continue CSS tutorials
* What are the hurdles?
  + Issues with electives, not sure how to implement.

Date: 9/3/2015

Attendees: All

Start time: 8:01PM

End time: 8:11PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Continued CSS tutorials
  + Edited the database (Major ID)
  + Utilized Mozilla firefox add-on called firebug.
  + Added to sprint board
* What is planned to be done until the next scrum meeting?
  + Finish CSS tutorials, work on landing page
* What are the hurdles?
  + In need of an IDE that helps to view html/css code as you code.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on the CSS tutorial.
* What is planned to be done until the next scrum meeting?
  + Complete html/CSS tutorial and work on landing page
* What are the hurdles?
  + None.

Date: 9/4/2015

Attendees: All

Start time: 8:00PM

End time: 8:09PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Set up the landing page
* What is planned to be done until the next scrum meeting?
  + Figure out how to move text box without affecting background.
  + Start Login and Register Page.
* What are the hurdles?
  + Alignment of the text box.
  + Transparency of background

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Completed http/css tutorial
  + worked on landing page
* What is planned to be done until the next scrum meeting?
  + Continue tutorials on php/ javascript.
* What are the hurdles?
  + Learning to use github
  + Move box with text down.

Date: 9/8/2015

Attendees: All

Start time: 8:00PM

End time: 8:11PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Set up Registration page
  + Fixed box margin issue
* What is planned to be done until the next scrum meeting?
  + Tutorials on secure logins
* What are the hurdles?
  + Regex in javascript

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Completed JQuery tutorial
  + Worked on the login page
* What is planned to be done until the next scrum meeting?
  + Work on Javascript tutorial
  + Work on sign on functionality.
* What are the hurdles?
  + Getting button to look proper
  + .

Date: 9/9/2015

Attendees: All

Start time: 8:00PM

End time: 8:23PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Worked on Login. (still not functioning)
* What is planned to be done until the next scrum meeting?
  + Work on login
  + Look at debugging with firebug
* What are the hurdles?
  + Is more than one css file necessary?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Started Javascript tutorial.
  + Worked on creating secure log-in created database tables.
  + Created user stories in mingle.
* What is planned to be done until the next scrum meeting?
  + Added User Stories to Mingle
  + Continue adding stories to mingle.
* What are the hurdles?
  + None really.
  + .

Date: 9/10/2015

Attendees: All

Start time: 8:00PM

End time: 8:50PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Set up simple registration
  + Registration details stored into database
* What is planned to be done until the next scrum meeting?
  + Continue with login functionality.
  + Complete User stories on mingle
* What are the hurdles?
  + Firebug debugging javascript with on local machine. (VM is fine)

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Javascript tutorials codecademy
* What is planned to be done until the next scrum meeting?
  + Complete User stories on mingle
* What are the hurdles?

  + .

Date: 9/11/2015

Attendees: All

Start time: 12:00PM

End time: 12:45PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Helped with login functionality
* What is planned to be done until the next scrum meeting?
  + Split Epic into several User Stories for sprint 2
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on log in funtionality
* What is planned to be done until the next scrum meeting?
  + Split Epic into several User Stories for sprint 2
  + Finish log in functionality
  + Continue Javascript tutorials
* What are the hurdles?
  + utilization of php languange
  + .

Date: 9/14/2015

Attendees: All

Start time: 10:00PM

End time: 10:34PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Started designing page for adding courses
* What is planned to be done until the next scrum meeting?
  + Break down of Epic to user stories
  + JQuery Tutorials on codecadamy
* What are the hurdles?
  + Spacing issue with textbox

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Complete logging in functionality
  + Worked on javascript tutorial
* What is planned to be done until the next scrum meeting?
  + Continue Javascript tutorial
  + Complete User Stories
* What are the hurdles?

  + .

Date: 9/15/2015

Attendees: All

Start time: 8:00PM

End time: 8:14PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Started jQuery tutorial
  + Completed User Stories
* What is planned to be done until the next scrum meeting?
  + Finish JQuery Tutorial.
  + Work on page where students enroll in classes.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Created user stories for mingle
  + Did javascript tutorial
* What is planned to be done until the next scrum meeting?
  + Design of dashboard
  + Continue on javascript tutorial
* What are the hurdles?

  + .

Date: 9/16/2015

Attendees: All

Start time: 8:00PM

End time: 8:42PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Completed Codecademy JQuery Tutorial
  + Designed Add courses page.
  + Proposal of potential update to database
  + Added Epics (User Stories)
* What is planned to be done until the next scrum meeting?
  + Begin page to allow addition of current classes
  + complete website mockups
  + Go over AJAX, jquery datatables - database, JQuery
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Design of the add course/ import courses page.
  + Worked more on Javascript tutorial.
  + Created user stories on mingle including security user stories.
* What is planned to be done until the next scrum meeting?
  + Complete javascript tutorial
  + Work on login security.
  + complete website mockups
  + Go over AJAX, jquery datatables, JQuery
* What are the hurdles?

  + .

Date: 9/17/2015

Attendees: All

Start time: 8:00PM

End time: 8:53PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Created Mockup for adding classes and flow of website (Different States)
  + Made User Stories more descriptive (#699 - #703).
* What is planned to be done until the next scrum meeting?
  + Finish mockups
  + Add administrator functionality to mingle and work on
  + Work on page for Adding classes
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Complete Javascript tutorial
  + Corrected user stories on mingle
  + Created mockups for webpage
* What is planned to be done until the next scrum meeting?
  + Complete mockup for front-page.
* What are the hurdles?

  + .

Date: 9/18/2015

Attendees: All

Start time: 8:00PM

End time: 8:34PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Admin Functionality (Ability to Add courses) #705
* What is planned to be done until the next scrum meeting?
  + Work on User functionality
  + Work on Page for student to submit current courses. (html and data tables)
* What are the hurdles?
  + Synchronizing Code for Login functionality with database on personal VM

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Design main dashboard mock-up #698
  + begin designing page. #683
* What is planned to be done until the next scrum meeting?
  + Mockups and complet #698
  + Data Tables for the Overall Dashboard #706
  + Continue designing Overall Dashboard Design #683
* What are the hurdles?
  + Misunderstanding admin role.
  + .

Date: 9/21/2015

Attendees: All

Start time: 9:40PM

End time: 10:11PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + JQuery Datatables (submit button needs to be added)
* What is planned to be done until the next scrum meeting?
  + Submission of courses to what the student is taken. (#701)
  + Admin Mockups
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Admin page for dashboard #683
  + Mock up page for Admin page. (User Story #698)
* What is planned to be done until the next scrum meeting?
  + Complete mock-up for admin.
  + Work on datatable.
* What are the hurdles?

  + .

Date: 9/22/2015

Attendees: All

Start time: 8:00PM

End time: 9:23PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Made Submission of courses fully functional (US #705)
  + Updated ER diagram
  + Made Sequence diagram for adding course
  + Made Admin Mockups
* What is planned to be done until the next scrum meeting?
  + Begin Setting up Virtual server
  + Add a script to display correct navigation buttons(#708)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on mockups (US #698)
  + Learning Ajax (US #706)
* What is planned to be done until the next scrum meeting?
  + Work on ajax to post or retrieve data and using the data table(US #706)
* What are the hurdles?

  + .

Date: 9/23/2015

Attendees: All

Start time: 8:00PM

End time: 8:30PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Setup provided VM
  + Added Scripts to add correct Navigation bars.
* What is planned to be done until the next scrum meeting?
  + Finish Configuring VM.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Work on data tables (US #705)
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + Problems with Apache
  + .

Date: 9/24/2015

Attendees: All

Start time: 8:03PM

End time: 8:32PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Numbered and organized the flow of the website Mockups
* What is planned to be done until the next scrum meeting?
  + Navigation buttons to display the correct links
* What are the hurdles?
  + login and register functionality on the VM provided by FIU

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Sequence diagrams
  + Use case
  + Finished Mockups
* What is planned to be done until the next scrum meeting?
  + AJAX data tables (US #706)
* What are the hurdles?

  + .

Date: 9/25/2015

Attendees: All

Start time: 1:35PM

End time: 1:56PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + login and register functionality on the VM provided by FIU
* What is planned to be done until the next scrum meeting?
  + Add central Page to semester dashboard
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on AJAX data tables (US #706)
* What is planned to be done until the next scrum meeting?
  + Complete data tables for Gpa Dashboard (US #706)
* What are the hurdles?

  + .

Date: 9/28/2015

Attendees: All

Start time: 10:00PM

End time: 10:15PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Fixed register/ login issue on VM provided by FIU
* What is planned to be done until the next scrum meeting?
  + Continue on functionality of the VM
* What are the hurdles?
  + The courses are not listed for the User that signs in
  + Refresh button is resetting the navigation links.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Extracting data from database for student info courses
* What is planned to be done until the next scrum meeting?
  + Implement data tables.
* What are the hurdles?

  + .

Date: 9/29/2015

Attendees: All

Start time: 8:00PM

End time: 8:34PM

Minute Taker: All

GROUP SESSION IN PERSON

Juan Machado:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
  + Modify code to utilize ajax format for data retrieval
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

  + .

Date: 9/30/2015

Attendees: All

Start time: 8:00PM

End time: 8:36PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Altered code to a specific ajax format
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  + Displaying data correctly to the table.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Complete the dropdown of rows in data table.
* What is planned to be done until the next scrum meeting?
  + Functionality of the drop down table
* What are the hurdles?

  + .

Date: 10/1/2015

Attendees: All

Start time: 8:00PM

End time: 8:35PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Able to Get Ajax working for current courses
* What is planned to be done until the next scrum meeting?
  + Add a slide down for additional options.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Add course info and Modify buttons dropdown for datatable. (U.S. #706)
* What is planned to be done until the next scrum meeting?
  + Allow the Modifications to the datatable be reflected within the database. (U.S. #706)
* What are the hurdles?
  + Retrieving Username from session information.
  + .

Date: 10/2/2015

Attendees: All

Start time: 8:00PM

End time: 8:30PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Added a drop down functionality for data table rows to offer more options when adding a new course (#709)
  + Created Functionality for removing a course from the current courses data table.(#709)
* What is planned to be done until the next scrum meeting?
  + Work on the grade breakdown button/page functionality
  + Work on the look and feel of the data tables.
  + Work on documentation (Final document).
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Created functionality to remove a course from the student’s transcript (#706).
* What is planned to be done until the next scrum meeting?
  + Implementing functionality for a student to modify/add a student’s transcript.
  + Work on design of the data table.
  + Work on Final Document.
* What are the hurdles?

Date: 10/5/2015

Attendees: All

Start time: 10:00PM

End time: 10:53PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Updated Project Description and User Stories in the Final Documentation
  + Implemented a Drop down for the Current courses Pages.
  + Implemented a pop-up dialog UI for grade breakdown buckets
  + Remove current course functionality
* What is planned to be done until the next scrum meeting?
  + Requirements analysis on Final Document.
  + Back End code for breakdown buckets
  + Tabs for breakdown grade buckets
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Implemented the add/modify/delete functionality in the courses taken datatable.
* What is planned to be done until the next scrum meeting?
  + Work on the courses needed databases.
  + Remove the major for courses taken datatable.
  + Requirements analysis on final document.
  + Refresh on datatable
* What are the hurdles?
  + How to handle showing the major in the datatable.
  + How the delete functionality should work.

Date: 10/6/2015

Attendees: All

Start time: 7:53PM

End time: 8:07PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Implemented Tabs for the current courses page
* What is planned to be done until the next scrum meeting?
  + Continue working on current courses tabs page (grade breakdown)
* What are the hurdles?
  + Implementing an X number of tabs

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Remove major from courses taken datatable (U.S. #706)
  + Reloads page after modifying a course in courses taken. (U.S. #706)
  + Added descriptive use cases for final documetation
* What is planned to be done until the next scrum meeting?
  + Continue working on final documentation.
  + Screen privacy feature.
  + Graduate program dropdown.
* What are the hurdles?

Date: 10/7/2015

Attendees: All

Start time: 8:00PM

End time: 8:29PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + The ability to Add a bucket and grade to the breakdown page.

(The change is reflected within the database accordingly)

* What is planned to be done until the next scrum meeting?
  + Achieve user functionality of adding a grade.
  + Alignment of the Assessment tab to the left
* What are the hurdles?
  + Unnecessary divs being created.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Reloads page when modifying current courses table.
  + Added Graduates programs table to database.
  + Worked on adding functionality to the enable/disable privacy button.
* What is planned to be done until the next scrum meeting?
  + Only letting admin change courses.
  + Aesthetics of the dashboard page.
* What are the hurdles?

Date: 10/8/2015

Attendees: All

Start time: 8:00PM

End time: 8:13PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Resolved problem of tabs spilling over into the other tabs
  + Functionality for add grade. (grade breakdown percentage is added to database)
  + Apache points to git folder
* What is planned to be done until the next scrum meeting?
  + Write descriptive use cases for final document
  + Work on aesthetics of pages
  + Add title for current course page.
  + Assign assessment tab to the left.
  + Refresh Functionality must be added (location.reload();)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Moved graduate program dropbox to the top of page.
  + Added use case models to Final Document.
* What is planned to be done until the next scrum meeting?
  + Allow admin to change course for each user.
  + Aesthetics of tables/fonts
  + GPA Calculation
* What are the hurdles?

Date: 10/9/2015

Attendees: All

Start time: 4:18PM

End time: 4:40PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
  + Focus on proper Documentation on Meeting Minutes.
  + Code to dynamicaly add data table to each tab
  + Ability Remove Each assessment/Tab
  + Click on datatable to remove grades and modify them (On the assesments Details
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Implemented GPA calculations for Overall GPA table
* What is planned to be done until the next scrum meeting?
  + Focus on proper Documentation on Meeting Minutes.
  + Sequence Diagram for admin login
  + Implement and differentiate Admin login and user login
  + Find better fonts (Screen privacy/target program)
* What are the hurdles?

Date: 10/12/2015

Attendees: All

Start time: 9:30PM

End time: 9:??PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Questioned Tim Downey about Major Required courses and set up meeting.
  + “Add assesment “ tab is aligned to the left
  + Functionality of removing a grade and bucket.
  + (Consider addition of grades as a letter grade instead of number)
* What is planned to be done until the next scrum meeting?
  + Clean Directory Structure and References for push
  + Refresh page without reload.
  + Contact professor to set up sprint 4
  + Synchronization of database
  + Agree on one type of sql call to make.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Add functionality for user to change weight and relevance.
  + Allow admin to choose from a roster and modify student account.
  + Contact professor to structure mingle for sprint 4
* What is planned to be done until the next scrum meeting?
  + Contact professor to set up sprint 4
  + Synchronization of database
  + Change table dynamically instead of using refresh.
  + Remove the ability to change courseID using modify feature.
  + (Create Story) Modify and Delete Courses in database
  + Utilize and agree on a common Sql technology.
* What are the hurdles?

Date: 10/13/2015

Attendees: All

Start time: 8:00PM

End time: 8:26PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Rearranged directory (common files in directory) fixed errors
  + Remove bucket without refresh
  + Contact professor to structure mingle for sprint 4
* What is planned to be done until the next scrum meeting?
  + Adding and modifying buckets utilizing AJAX datatable reload.
* What are the hurdles?
  + Refreshing the datatables.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Finished sprint review notes on Final Document.
  + Removed ability to modify Course ID.
* What is planned to be done until the next scrum meeting?
  + Dynamically modify datatables instead of reloading page.
  + Change php sql queries to use SQLi.
* What are the hurdles?
  + Bug discovered when trying to modify a course multiple times.

Date: 10/14/2015

Attendees: All

Start time: 8:30PM

End time: 12:20AM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Changed development server database host
  + Synchronised Database
  + Pages dynamically refreshing upon updates to the assessments.
* What is planned to be done until the next scrum meeting?
  + Database Cascading.
  + Look up Object Diagram for referential constraints
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Fixed bug on notify stated in yesterday’s meeting.
  + Synchronization between two datatables so when one is removed the other is added.
  + Database synchronization with Juan Machado.
* What is planned to be done until the next scrum meeting?
  + Hiding only grades on screen privacy instead of whole column and grid lines.
  + Fixing references after moving folders to Overall Dashboard file.
  + Change modify/delete course task to story
  + Add story for synchronizing sql technologies
* What are the hurdles?

Date: 10/15/2015

Attendees: All

Start time: 8:00PM

End time: 8:10PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Found solution for bug on develop server and fixed it
  + Worked on Object diagram
* What is planned to be done until the next scrum meeting?
  + See what data we can Parse from ‘what if’ for xml file
  + Create story and for data import/export (mysqldump)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on fixing bug in development server.
  + Refactoring code to execute query using sqli.
  + Added Synchronizing the database as a story to mingle.
* What is planned to be done until the next scrum meeting?
  + See what data we can Parse from ‘what if’ for xml file
  + Create story for data import/export (mysqldump)
* What are the hurdles?

Date: 10/16/2015

Attendees: All

Start time: 8:00PM

End time: 8:40PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Continued working on Object Diagram.
  + Moved to a new story branch
  + Improved aesthetics of the assessment pages
  + Assesment type is added with a popup
* What is planned to be done until the next scrum meeting?
  + Add a new Column for Grades
  + Test system with extreme cases.
  + Align Label with text field.(Title for input page)
  + Fix assessment “Space” error when entering information.
  + Synchronize Assessment management tab with the rest of tabs
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Rebase and push on mingle.
  + Alignment of two datatables.
  + Synchronized everything on sql tables.
* What is planned to be done until the next scrum meeting?
  + Provide options for datatable layouts.
  + Refer to story 736.
  + Keep error handling in mind.
* What are the hurdles?

Date: 10/19/2015

Attendees: All

Start time: 10:00PM

End time: 10:38PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Added current grade column
  + Aligned Labels within popups
  + Fixed bug (submitting assessments with spaces)
  + Synchronization of all assessments with main grades table
  + Redid Object Diagram.
* What is planned to be done until the next scrum meeting?
  + Add title to the dialog boxes
  + Implement a help tag to guide user
  + Changes to the object diagram
  + Refer to mingle.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Provided options for datatables look and feel.
  + Changed for tables to have constant relative position.
  + Aligning menu on modify popup.
  + Move position and fixed bugs with the arrow button.
* What is planned to be done until the next scrum meeting?
  + Help feature with screenshots as in story.
  + Change color of GPA requirement of graduate program is met.
  + Fix size of datatables and position of the elements.
* What are the hurdles?

Date: 10/20/2015

Attendees: All

Start time: 8:00PM

End time: 8:07PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Worked on User Stories for Mingle (Acceptance Criteria)
  + Improved Object Diagram (Assessment type year and month/ Primary keys)
* What is planned to be done until the next scrum meeting?
  + Add title to dialog box
  + Implementing a help tab
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Played around with the positioning of the graduate program dropdown.
  + Began Implementing colored GPA data
* What is planned to be done until the next scrum meeting?
  + Fix the bug with the color of the GPA (see hurdle).
  + Work on the help feature.
* What are the hurdles?
  + Bug with changing the color the GPA for graduate program.

Date: 10/21/2015

Attendees: All

Start time: 8:00PM

End time: 8:25PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Implemented the overcast theme
  + Added Title to Dialog boxes
  + Added a help feature for the page.
  + Began working on Import Export (exporting without writing to file)
* What is planned to be done until the next scrum meeting?
  + Remove Export button for this sprint.
  + Try to implement theme selector for friday Sprint review
  + Think of solution for differentiating semesters
  + Finish Writing up User Stories
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Fixed bug regarding showing colors in the GPA when the page loads up.
* What is planned to be done until the next scrum meeting?
  + Remove bubble around graduate program dropdown.
  + Adjust the look of the screen privacy element and or welcome element.
  + Add the help feature (but too much time should not be spent on this).
  + If possible, get into import/export.
  + (Flag courses needed with a current semester)
  + Finish Writing up User Stories.
  + Implement a fixed sized for datatables
* What are the hurdles?

Date: 10/22/2015

Attendees: All

Start time: 8:00PM

End time: 8:25PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Settings Navigation link Has been set up
  + Export button has been moved (to settings)
  + Changed Export Data to XML Format
  + Fixed Add Grade Dropdown bug.
  + Added Tasks to mingle.
* What is planned to be done until the next scrum meeting?
  + Work on Documentation
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Changed the look of screen privacy button.
  + Finished the GPA color notification changes.
  + Fixed the size of each datatable with constant background.
  + Removed bubble around graduate requirements.
  + Worked on stories and tasks on mingle.
  + Added more use case models to final document.
* What is planned to be done until the next scrum meeting?
  + Work on Documentation.
  + Work on help feature.
* What are the hurdles?

Date: 10/23/2015

Attendees: All

Start time: 1:30PM

End time: 1:55PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Test all features (smoke test)
  + Prepared For Sprint review with professor
  + Worked on use case model documentation
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on Final Documentation (Use Case Models)
* What is planned to be done until the next scrum meeting?
  + Finish Help feature
  + Modify/Delete Courses from master Course List.
  + Export Data to XML format (Admin)
* What are the hurdles?

Date: 10/26/2015

Attendees: All

Start time: 10:00PM

End time: 10:??PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Implemented Import data (security taken into consideration)
  + Sequence diagram for import data
  + Brainstorming Forecast Algorithm.
* What is planned to be done until the next scrum meeting?
  + Complete Help feature.
  + Focus on What-if automation
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Added course data table to Master Course List.
  + Added help navigation dropdown menu.
  + Created a help page showing a slideshow of how to work with overall dashboard
  + Created about page.
  + Aligned GPA with target.
* What is planned to be done until the next scrum meeting?
  + Create documentation on export schema diagram.
  + When done with documentation work on schema diagram.
  + Finalize database design.
* What are the hurdles?
  + Making all navigation buttons same size.

Date: 10/27/2015

Attendees: All

Start time: 8:00PM

End time: 8:17PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Worked on Help feature
  + Worked on User Stories on Mingle
* What is planned to be done until the next scrum meeting?
  + Finish Object Diagram For Database
  + Improve Code readability (comments to improve code clarity)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Documentation for the export button.
  + Finished stories on mingle.
  + Refactored code to have good indentation and comments.
* What is planned to be done until the next scrum meeting?
  + Implement the export button.
  + Change GPA display color.
  + Work on database design with Juan.
* What are the hurdles?

Date: 10/28/2015

Attendees: All

Start time: 8:00PM

End time: 9:08PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Worked on slideshow (problems with size of picture div)
  + Database Design
* What is planned to be done until the next scrum meeting?
  + Finish Help feature
  + Think of what if feature/ How the system will be for new students
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Completed data export of all data.
  + Changed the GPA to pulse to make it stand out more.
* What is planned to be done until the next scrum meeting?
  + Referential Constraints
  + Complete the help feature for tomorrow including table of content and dropdown.
* What are the hurdles?

Date: 10/29/2015

Attendees: All

Start time: 9:00PM

End time: 9:20PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Implemented the help feature with table of contents.
  + Worked on object diagram (improved it regarding major requirements)
* What is planned to be done until the next scrum meeting?
  + Referential Constraints.
  + Finalize import/export functionality
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Table of contents for overall gpa dashboard.
  + Worked on sequence diagram for import.
  + Started to brainstorm requirements for courses needed.
* What is planned to be done until the next scrum meeting?
  + Referential Constraints
  + Documentation for import feature
  + Think of solution for “required courses” dilemma.
* What are the hurdles?

Date: 10/30/2015

Attendees: All

Start time: 8:00PM

End time: 8:08PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Discussed and refined database design for referential constraints.
  + Changed table of contents to scroll more quickly.
* What is planned to be done until the next scrum meeting?
  + Meet with team to discuss referential constraints.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Use case requirement model analysis for admin import data.
  + Discussed and refined database design for referential constraints.
* What is planned to be done until the next scrum meeting?
  + Attempt to solve referential constraint problem.
* What are the hurdles?

Date: 11/2/2015

Attendees: All

Start time: 10:00PM

End time: 10:23PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Improved database design.(Object Diagram)
  + Parsed the what-if feature with some minor hurdles.
* What is planned to be done until the next scrum meeting?
  + Continue working on parsing information for student courses.
* What are the hurdles?
  + spaces within the html file (view courses)
  + Saving html pages with courses info
  + Extracting data into a single file.

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Implemented table of contents for each slide into help page.
* What is planned to be done until the next scrum meeting?
  + Work on displaying category and course info.
* What are the hurdles?

Date: 11/3/2015

Attendees: All

Start time: 8:00PM

End time: 8:16PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Continued Working on the what if parser(able to parse more information)
  + Fixed the spacing attribute (regex
* What is planned to be done until the next scrum meeting?
  + Finishing the changes.
  + Retrieving the current progress of the course
  + Refactoring code to fit new database design
* What are the hurdles?
  + Retrieving the current progress of the course

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Began design of courses needed table with course buckets included.
* What is planned to be done until the next scrum meeting?
  + Refactor code with new database design.
* What are the hurdles?

Date: 11/4/2015

Attendees: All

Start time: 8:00PM

End time: 8:17PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Completed murmur request on mingle
  + Completed Finishing touches for student what-if parser
  + Finalized Database design
  + Refactored Code for new design
* What is planned to be done until the next scrum meeting?
  + Add an import button to the settings page
  + Factor code based on ID’s
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Data table that appears on dropdown fixed.
  + Worked on documentation on final document.
* What is planned to be done until the next scrum meeting?
  + Set up a mini representation of the gpa dashboard (using data in the dashboard)
  + refactor code to accommodate the updated database design
* What are the hurdles?

Date: 11/5/2015

Attendees: All

Start time: 8:00PM

End time: 8:22PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Finalized database design
  + Added Extra details to Mingle Stories
  + Working on students ability to upload a file that will be parsed
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
  + Fix any minor bugs found
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Set up mini representation of final implementation of GPA dashboard.
* What is planned to be done until the next scrum meeting?
  + Prepare for presentation.
  + Fix any minor bugs found.
* What are the hurdles?

Date: 11/9/2015

Attendees: All

Start time: 10:00PM

End time: 10:28PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Finished the final database design
  + Refactored code to work with the new Database (sql query)
* What is planned to be done until the next scrum meeting?
  + Fix Export for students
  + Complete Help Feature
* What are the hurdles?
  + Exporting the students data

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Finished final database design.
  + Refactored code for Overall GPA Dashboard and login.
* What is planned to be done until the next scrum meeting?
  + Continue to refactor code.
* What are the hurdles?
  + Hurdle with the screen privacy when buckets are opened and closed.

Date: 11/10/2015

Attendees: All

Start time: 8:00PM

End time: 8:23PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Fixed Export Refactoring Issue.
  + Finished Help Feature
* What is planned to be done until the next scrum meeting?
  + What if parser functionality via URL link of a student logged into panthersoft.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Added data table to each bucket in current courses table.
* What is planned to be done until the next scrum meeting?
  + Documentation for the new datatables
  + Finish dynamically creating datatables for the coursesNeeded table.
* What are the hurdles?
  + How to handle subcategories in subcategories.

Date: 11/11/2015

Attendees: All

Start time: 10:00PM

End time: 10:??PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Date: 11/12/2015

Attendees: All

Start time: 7:56PM

End time: 8:11PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Updated necessary changes on Help feature
* What is planned to be done until the next scrum meeting?
  + Work on the grade import.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on the functionality for the arrow button.
  + Worked on dynamic creation of data tables for both tables.
* What is planned to be done until the next scrum meeting?
  + Change the logic behind the retrieval of the courses.
* What are the hurdles?
  + Upper science division courses for CS science requirements.

Date: 11/13/2015

Attendees: All

Start time: 8:00PM

End time: 8:30PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Fixed Issues with help feature
  + Fixed Link navigation titles and links.
  + Delete Data for student
  + Improved cosmetics and added percentages for each assessment
* What is planned to be done until the next scrum meeting?
  + Import of student grades
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Pushed to development to include the changes implemented yesterday.
* What is planned to be done until the next scrum meeting?
  + Manually insert requirements for CS major.
  + Continue working on the overall GPA dashboard including handling electives.
* What are the hurdles?
  + Trying to figure out how to resolve an error in github to push.

Date: 11/16/2015

Attendees: All

Start time: 10:14PM

End time: 10:37PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Successfully parsed student what-if report PDF
* What is planned to be done until the next scrum meeting?
  + Completion of what if parser and addition of the feature
* What are the hurdles?
  + Decrypting

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Removed elective set 1 and 2 because those are for old CS requirements.
  + Courses with ND no longer show up on courses needed table.
  + Alerts student if all courses in a bucket has been taken.
* What is planned to be done until the next scrum meeting?
  + Instead of as a pop-up indicate if all courses have been required on a table.
  + Deal with the selection of Natural sciences and UCC
  + Fix bugs with requirement met
* What are the hurdles?

Date: 11/17/2015

Attendees: All

Start time: 7:55PM

End time: 8:12PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Fixed issue with parser (courses now only once)
  + Added Import PDF on the site
* What is planned to be done until the next scrum meeting?
  + Find a solution for the admin what if parsing.
  + Look for how to handle the passing of pdf file through server.
* What are the hurdles?
  + PDF seems to be corrupted when imported

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Fixed bug with stating if bucket requirements was met.
  + Added text on the row stating if requirement was met instead of as a pop up.
* What is planned to be done until the next scrum meeting?
  + Deal with the selection of natural science and UCC.
* What are the hurdles?

Date: 11/18/2015

Attendees: All

Start time: 8:00PM

End time: 9:57PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Finalized the student Import
  + Began writing an xml for admin import (CS requirements)
* What is planned to be done until the next scrum meeting?
  + Create a file for caught exceptions
  + (for friday - admin import in xml format that python parser grabs. and student input file)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Changed the all required column to say yes and no.
  + Allows students to add courses to bucket.
* What is planned to be done until the next scrum meeting?
  + Create a file for caught exceptions
  + Feature to turn manual grade insertion on and off.
  + Prepare for presentation with two students, one CS major and one electrical engineer.
* What are the hurdles?

Date: 11/19/2015

Attendees: All

Start time: 8:00PM

End time: 8:53PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Working on Administrator Import
  + Completed Manually creating the XML file that represents the Computer Science Major. And worked on functionality
  + From the xml, the courses are able to be input to the database, as well as buckets without parentID’s.
* What is planned to be done until the next scrum meeting?
  + The input of major Course buckets
  + Major Buckets That have with parentID
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on the functionality of adding an unlisted course using the new column Student Course table.
  + Worked on visually displaying the child buckets.
* What is planned to be done until the next scrum meeting?
  + Finish the adding of unlisted courses.
  + Work on displaying child buckets.
* What are the hurdles?

Date: 11/23/2015

Attendees: All

Start time: 10:00PM

End time: 10:41PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Completed Manual creation of xml file
  + Worked on parsing user GPA File to include buckets with courses.
* What is planned to be done until the next scrum meeting?
  + Change PDF import to instantiate major requirments.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Implemented recursive child buckets for GPA Dashboard dataTables
* What is planned to be done until the next scrum meeting?
  + Focus on synchronization of code to be able to simulate the process of a new user
  + work on getting requirements.
* What are the hurdles?

Date: 11/24/2015

Attendees: All

Start time: 10:00PM

End time: 8:??PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Worked on the PDF parser to so that it picks up courses that are needed and in progress.
  + Worked on backend to change major and add needed courses.
  + Worked on uniting both sides of the code.
  + Began exploring automated testing with test cases for registration.
* What is planned to be done until the next scrum meeting?
  + Begin creating graphs for semester dashboard.
  + Fully test navigation links for all pages (especially from earlier in development)
  + Psuedo Code for the PDF parsing solution
  + Externalization of bucket information and other sections as needed
  + Fix bug with semester dashboard not showing grades IP
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked to uniting both sides of the code.
  + Noticed and corrected several bugs from code.
* What is planned to be done until the next scrum meeting?
  + Fix bugs for detecting if bugs are satisfied.
  + Fully test navigation links for all pages (especially from earlier in development)
  + Fix DataTable ID issue that prevents some buckets from opening
  + Add header to Identify student major.
  + fix requirement check for buckets where the courses are not all required.
* What are the hurdles?

Date: 11/24/2015

Attendees: All

Start time: 8:00PM

End time: 8:34PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Fixed hard coding of semester dashboard.
  + Externalized data that was hard coded
  + Psuedo code (for graph)
* What is planned to be done until the next scrum meeting?
  + Look into links within assessment managemant
  + Display the most user friendly bucket name.
  + Work on writing errors to a log (1 common file)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Worked on confirming if minimum requirement has been met.
  + Added the label that indicates the student’s major.
* What is planned to be done until the next scrum meeting?
  + Query if all requirements have been met, in order to Generate the forecast
  + setupp web service environment
  + fix gpa calculator.
* What are the hurdles?

Date: 11/30/2015

Attendees: All

Start time: 10:00PM

End time: 10:34PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Setup android app gui for login and courses
  + Semester Grade Graph
  + helped with webservices
* What is planned to be done until the next scrum meeting?
  + Polish up documentation as we go
  + Work on the graph look and feel
  + Think of implementing an aggregate graph for all currently enrolled courses
  + Android Icon & Android finishing touches (courses/ look and feel/etc.)
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Did the code for the login and course assessment webservice.
  + Testing with the client code.
* What is planned to be done until the next scrum meeting?
  + Polish up documentation as we go
  + Writing to a log.
  + forecast/graph/data import export delete for both admin and student
  + Admin help
  + password hashing
  + logout implementation
  + system setup documentation (setting up website/tomcat)
* What are the hurdles?

Date: 12/1/2015

Attendees: All

Start time: 8:00PM

End time: 8:15PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Created a Rough draft of an app icon
  + Worked on the android app GUI.
* What is planned to be done until the next scrum meeting?
  + Test add assessment for app after Ike completes the add assessment webservice.
  + Continue Working on the rest Android App.
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Web services for assessment and remove grade.
  + Worked on specifying if curriculum requirements have been met.
* What is planned to be done until the next scrum meeting?
  + Work on algorithm for forecast report and documenting it.
  + Add assessment web service.
  + Fix any bugs related with curriculum requirements.
* What are the hurdles?

Date: 12/2/2015

Attendees: All

Start time: 8:00PM

End time: 12:00AM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Implemented Password hashing
* What is planned to be done until the next scrum meeting?
  + Cosmetic improvements on app (confirm/ lists not taking up space)  
    Graph for overall semester
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Finished all the web services with the adding and removing of the grades.
  + Created pseudocode and sequence diagram for GPA dashboard graph.
  + Created pseudocode for recursive child buckets.
  + Adjusted forecast algorithm to be more general for future semesters.
* What is planned to be done until the next scrum meeting?
  + Get web service up on FIU development site
  + Fix database connection for web services so it’s not hard coded
  + Forecast algorithm
  + Showcase GPA trend graph.
* What are the hurdles?

Date: 12/3/2015

Attendees: All

Start time: 8:00PM

End time: 8:43PM

Minute Taker: All

Juan Machado:

* What was done since the last scrum meeting?
  + Updated Cosmetics on the App. (title)
  + Handled when the data is empty (displays “no assesments” etc.)
  + Graph.
* What is planned to be done until the next scrum meeting?
  + Setting up web application in a separate thread
  + have a space between the list of courses and title.
  + on the grade for assessment put identifies for the course
  + have a plan B adroid project (points to jhenaoweb)
  + add an about page for app that displays a message
  + Add title to graph. make it less lonely.
  + Add password hashing solution for android
  + APP LOGOS
* What are the hurdles?

Ike Ukachi-Lois:

* What was done since the last scrum meeting?
  + Complete web service on the development server.
  + Resolved errors regarding empty database.
  + Fixed bugs with requirements met.
  + Incorrect login will no longer lead a broken page.
* What is planned to be done until the next scrum meeting?
  + Add error message to incorrect log in.
  + Admin help Feature
  + GPA History graph
  + Forecast Report
  + Logout
  + Juans help feature like mine (Font/size/etc.)
  + APP LOGOS
* What are the hurdles?